Rev 2.0 build 8/Jan/2024

1.	The holes in the footprint for the two SPST toggle switches are too small. Annoying, because I hit that problem before but forgot to change the footprint.

I have updated the Europi_SPDT footprint, which is applied to that switch, so now the holes are 1mm

2.	I have actually run out of SPST Sub-miniature switches, so need to get some

3.	I cannot seem to find my 18pF 0805 capacitors. I must have some somewhere as I used them on Rev 1.0 but need to get some more

4.	I am low on 47uF and 10uF Electrolytics

5.	I never ordered any 300n caps for th 7805 regulator

6.	I could have done with some 20-way female pin sockets – I had to shave down 10-Ways to get them to fit.

7.	I could do with a longer shaft on the PTV112-4420A-A503 dual pots.
In the product code 4420 20=20mm – mine *look* like the shaft

Mine look like 20mm *without* bushing, in which case the sfat length is measured from the PCB!! so I prob need 25mm:

PTV112-4425A-A503 (no bushing) or
PTV112-3420A-A503 (with bushing)

Both are really difficult to find!!